Background

Laboratories face critical gaps in managing diagnostic workflows and imaging data. Existing Vendor Neutral Archive (VNA) solutions, such as those from Philips and Leica Biosystems, often involve monetizing data by reselling it to original customers. These enterprise-level VNA solutions (e.g., Philips and Leica Biosystems) have high licensing costs, making them inaccessible for smaller labs.

This project envisions an alternative: empowering laboratories to own their VNAs and integrate seamlessly with open-source Laboratory Information Systems (LIS) like OpenELIS. This would ensure data sovereignty and enable partnerships with public health organizations, such as the NIH or CDC, to support broader initiatives.

Problem Statement

Laboratory and diagnostic environments face the following challenges:

- Interoperability: Limited standardization complicates integration between LIMS, LIS, PACS, and imaging systems. Smaller labs often lack IT expertise for integration and customization.

- Real-Time Data Management: Delays in synchronizing lab workflows and imaging results. Limited ability to standardize data exchange via FHIR or HL7 due to resource constraints.

- Accessibility: Cost-prohibitive enterprise solutions limit access for smaller laboratories. This project’s modular architecture and pre-configured setups (e.g., Dockerized OpenELIS) simplify deployment and reduce technical overhead.

Proposed Solution

Develop a cloud-hosted Laboratory Information Management System (LIMS) extension integrating with a Vendor Neutral Archive (VNA) to manage diagnostic workflows and imaging data. Leveraging the MERN stack and healthcare standards like FHIR and DICOM, the platform will provide UI for:

- A unified interface for laboratory and imaging data.

- Enable real-time updates and seamless data exchange.

- Ensure scalability and modularity for future enhancements.

High-Level Description

This hybrid solution combines MVC (back-end) and MVVM (front-end) approaches to integrate OpenELIS with a custom-built VNA. Key features include:

- Unified Patient Records: Link lab results from OpenELIS with diagnostic images (DICOM and WSI).

- Streamlined Workflows: Real-time viewing of lab results alongside imaging data.

- Interoperability: Support for HL7, FHIR, and DICOM standards to connect with external systems.

Technologies:

- MongoDB: Metadata repository for storing patient and imaging data.

- AWS S3: Scalable storage for imaging files.

- Node.js & Express.js: API development and routing.

- React.js: Interactive front-end with DICOM and WSI viewers (e.g., Cornerstone.js, OpenSeadragon).

Technical Deliverables

| Component | Description | Technologies |
| --- | --- | --- |
| Vendor Neutral Archive (VNA) | Centralized storage for DICOM/WSI files with metadata. APIs for file uploads, metadata synchronization, and retrieval. | AWS S3, Node.js, Express.js |
| OpenELIS Integration | Synchronization of lab orders and metadata with the VNA. Linking imaging data to lab test results. | MongoDB, FHIR, DICOM APIs |
| Frontend Dashboard | Unified interface for clinicians and lab technicians. Features: patient search, test results, imaging views. | React.js, Cornerstone.js |
| Interoperability Standards | Communication between systems using HL7/FHIR and DICOMweb APIs (WADO-RS, STOW-RS, QIDO-RS). | FHIR, DICOM Standards |
| Interoperability Middleware. | Facilitates communication and data exchange between disparate healthcare systems through standardized messaging protocols.. | Mirth Connect. |
| Docker Storage Component | Provides containerized environments for scalable deployment, ensuring consistency across development and production | Docker, Docker Compose |

3-Month Development Plan

Month 1: Setup and Back-End Development

- Define project architecture and development environment.

- Build MongoDB schema for patient records, lab orders, and imaging metadata.

- Develop basic Express.js APIs for CRUD operations.

Month 2: Front-End Implementation

- Develop React.js components for:

  - Interactive dashboards showing lab workflows.

  - Imaging viewers integrated with DICOM APIs.

- Add real-time updates via WebSocket or polling mechanisms.

Month 3: Integration and Testing

- Integrate FHIR and DICOM APIs for interoperability.

- Perform end-to-end testing to ensure seamless data flow.

- Develop a plan for future AI integration to enhance diagnostic workflows.

Test Plan (detailed)

- MongoDB Schema (Mongoose)

- Schema Design: Use Mongoose to define collections like patients, imaging metadata, and lab results for structured metadata storage.

- Example: The schema includes fields like “file_id,” “file_name”, “upload_date”, and s3_key to link S3 objects to MongoDB.

- Testing:

  - Unit: Validate schema constraints (e.g., required fields, defaults).

  - Integration: Test CRUD operations in a test database with API endpoints.

  - Performance: Use indexes for optimized queries and assess speed on large datasets.

2. AWS S3 Integration

- Workflow: Organize files in S3 buckets with structured paths (e.g., /patients/{patient_id}/imaging/) and store references in MongoDB.

- Operations: Use PutObject for uploads, GetObject for retrieval, and DeleteObject for cleanup.

- Testing:

  - Unit: Mock and test AWS SDK operations like file upload and retrieval.

  - Integration: Verify end-to-end workflows (upload to S3, save metadata to MongoDB, retrieve both).

  - Error Handling: Simulate scenarios like invalid IAM roles or network timeouts.

3. Seamless Integration Testing

- End-to-End: Test complete workflows—upload files to S3, save metadata to MongoDB, and retrieve both through the API.

- Automation: Use CI/CD tools (e.g., Jenkins, GitHub Actions) to automate schema validations, S3 operations, and API tests.

- Performance: Benchmark upload/download speeds and validate data integrity with checksums (e.g., MD5).

Potential Impact

- Improved Diagnostics: Faster, more accurate results through unified data views.

- Increased Efficiency: Streamlined workflows reduce time and effort.

- Cost Savings: Use of open-source tools minimizes infrastructure costs.

- Revenue and Research:  This technology enables laboratories and research institutions to unlock significant opportunities for generating revenue and obtaining research grants.

Future Extensions

- AI/ML Integration:

  - Incorporate predictive analytics for diagnostic insights.

  - Store AI-generated annotations in MongoDB.

- Mobile App:

  - Develop a mobile solution for remote access to lab and imaging data.

- Broader Integration:

- compatibility, with EHR systems and third-party VNAs, enabling seamless integration across diverse healthcare platforms.

- leverages, a modular and abstraction-based approach to support scalable expansion, starting with low-risk REST endpoints and transitioning to GraphQL as client-side requirements and data complexity grow.

Why This Project Fits Springboard’s Goals

- Full-Stack Development: Utilizes MERN stack for comprehensive development.

- Interoperability: Implements HL7 and FHIR standards for real-world relevance.

- Scalability: Demonstrates handling of large datasets and integration across systems.

- Real-World Application: Tackles critical challenges in healthcare IT, show casing the ability to deliver impactful solutions.

Conclusion

Implementing this solution offers a transformative advantage for scientists and healthcare providers by streamlining data sharing through standardized and interoperable formats. Additionally, it empowers smaller laboratories to compete more effectively by providing cost-efficient and accessible tools.

This project aligns with Springboard’s curriculum goals and positions me as a strong candidate for roles in data engineering and healthcare IT. The prototype will highlight my technical expertise, critical thinking skills, and clear vision for developing scalable, impactful solutions in the future.

Public APIs for WSI and DICOM Images for Sand-Box

| Category | Source | What It Offers | Access/Documentation |
| --- | --- | --- | --- |
| Public APIs for WSI/DICOM | NCI Imaging Data Commons (IDC) | Public DICOM images; RESTful API for oncology imaging datasets. | IDC API Documentation |
| Public APIs for WSI/DICOM | The Cancer Imaging Archive (TCIA) | Large repository of DICOM images for oncology research; REST API for querying datasets. | TCIA API Guide |
| Public APIs for WSI/DICOM | Digital Pathology Association (DPA) | WSI datasets for educational and research use. | DPA Pathology Library |
| Public APIs for WSI/DICOM | Open Pathology Datasets (Camelyon16/17) | Annotated WSI datasets for breast cancer detection. | Camelyon16 |
| Public APIs for WSI/DICOM | Orthanc DICOM Server | Open-source DICOM server with REST APIs for storing and retrieving DICOM images. | Orthanc Documentation |
| Starter Databases for OpenELIS | OpenELIS GitHub Repository | Open-source code for OpenELIS configurations and database schemas. | OpenELIS Global Repository |
| Starter Databases for OpenELIS | OpenELIS Starter Data | Pre-configured demo datasets simulating patient data, test orders, and results. | Included in OpenELIS packages (check docs or db folders). |
| Starter Databases for OpenELIS | Dockerized OpenELIS | Docker images with pre-seeded databases for testing and deployment. | OpenELIS Docker Image |

## Cost Estimates to prototype

| Service | Estimated Monthly Cost |
| --- | --- |
| AWS S3 | ~$1–$2 per month (storage, data transfer, and API calls). |
| EC2 Backend | Approximately $9 per month (applicable when utilizing a t2.micro or t3.micro instance beyond the free tier). |
| MongoDB Atlas | Free tier covers small-scale usage. |
| Frontend Hosting | Free on AWS Amplify or a static S3 bucket. |
| Mirth Connect | Open-source engine free license |